SIMATS ENGINEERING

Saveetha Institute of Medical and Technical Sciences

Chennai-602105

JULY 2026

CO1 ASSESSMENT TOOL 2

Agile Sprint Planning & User Story Workshop

Course: ITA 0513 Computer Vision
  Device Analyzed: vivo Y50 (Model 1935)
 Submitted by: Mahima Prabhakaran
 Register no.: 192521280

TABLE OF CONTENTS

| SNO | Contents | Page |
| --- | --- | --- |
| 1. | Cover Page | i |
| 2. | Table of Contents | ii |
| 3. | Project Vision | 3 |
| 4. | Epics & User Stories | 4 |
| 5. | Acceptance Criteria | 5 |
| 6. | Product Backlog Prioritization | 6 |
| 7. | Sprint Backlog | 7 |
| 8. | Story Point Estimation | 8 |
| 9. | Sprint Planning Summary | 9 |
| 10. | Agile Workflow Diagram | 10 |
| 11. | Conclusion | 11 |

CHAPTER 1: Project Vision & Stakeholders

Project Vision

The Elderly Care Monitoring System with Emergency Alerts is a smart healthcare platform designed to continuously monitor elderly individuals through wearable sensors and mobile applications. The system detects abnormal health conditions such as falls, abnormal heart rate, low oxygen level, and inactivity. Whenever an emergency occurs, instant alerts are sent to caregivers, hospitals, and emergency contacts to ensure immediate medical assistance.

The primary goal is to improve elderly safety, enable independent living, reduce emergency response time, and provide peace of mind to family members.

Objectives

- Monitor health in real time

- Detect falls automatically

- Track vital signs continuously

- Send emergency alerts instantly

- Store medical history securely

- Allow caregivers to monitor remotely

Stakeholders

| Stakeholder | Role |
| --- | --- |
| Elderly Person | Uses wearable device and mobile app |
| Family Members | Receive emergency alerts |
| Caregiver | Monitors daily health |
| Doctor | Reviews patient health records |
| Hospital Staff | Responds during emergencies |
| Ambulance Service | Provides emergency assistance |
| System Administrator | Manages users and devices |

Epics & User Stories

Epic 1 – User Management

| User Story ID | User Story |
| --- | --- |
| US1 | As an elderly user, I want to register my account so that I can use the system. |
| US2 | As a caregiver, I want to login securely so that I can monitor patients. |

Epic 2 – Health Monitoring

| ID | User Story |
| --- | --- |
| US3 | As an elderly user, I want my heart rate monitored continuously so that abnormal conditions are detected. |
| US4 | As a caregiver, I want to see real-time health status so that I can monitor the patient remotely. |

Epic 3 – Emergency Alert System

| ID | User Story |
| --- | --- |
| US5 | As an elderly user, I want automatic fall detection so that help is requested immediately. |
| US6 | As a family member, I want emergency notifications so that I can respond quickly. |

Epic 4 – Medical Records

| ID | User Story |
| --- | --- |
| US7 | As a doctor, I want access to patient history so that I can provide better treatment. |

Epic 5 – Reports & Dashboard

| ID | User Story |
| --- | --- |
| US8 | As an administrator, I want system reports so that I can monitor system performance. |

CHAPTER 3: Acceptance Criteria

| User Story | Acceptance Criteria (Given–When–Then) |
| --- | --- |
| US1 | Given a new user When valid information is entered Then the account is created successfully. |
| US3 | Given monitoring is active When heart rate exceeds threshold Then alert is generated immediately. |
| US4 | Given caregiver logs in When dashboard opens Then latest health information is displayed. |
| US5 | Given fall is detected When no movement is detected for 10 seconds Then emergency alert is sent automatically. |
| US6 | Given emergency occurs When alert is triggered Then SMS, App Notification and Email are sent. |
| US7 | Given doctor is authorized When patient profile is opened Then complete medical history is displayed. |

CHAPTER 4: Product Backlog Prioritization

| Priority | User Story | Business Value | Story Points |
| --- | --- | --- | --- |
| 1 | User Registration | Very High | 3 |
| 2 | Login | Very High | 2 |
| 3 | Heart Rate Monitoring | Very High | 8 |
| 4 | Fall Detection | Highest | 13 |
| 5 | Emergency Alerts | Highest | 8 |
| 6 | Caregiver Dashboard | High | 8 |
| 7 | Medical History | Medium | 5 |
| 8 | Reports | Medium | 5 |

Prioritization Method

Priority is determined based on:

- Business Value

- Patient Safety

- Customer Need

- Technical Dependency

CHAPTER 5: Sprint Backlog (Sprint 1)

Sprint Goal

Develop the minimum functional prototype capable of user registration, login, health monitoring, fall detection, and emergency alert generation.

| User Story | Tasks |
| --- | --- |
| US1 | Design Registration UI, Validate Inputs, Store User Data |
| US2 | Login Authentication |
| US3 | Heart Rate Monitoring Module |
| US5 | Implement Fall Detection Algorithm |
| US6 | SMS & Push Notification Integration |

Sprint Duration - 2 Weeks

Expected Deliverables

- Registration Module

- Login Module

- Health Monitoring Dashboard

- Fall Detection

- Emergency Notification

CHAPTER 6: Story Point Estimation

Technique Used: Fibonacci Planning Poker

| User Story | Story Points | Justification |
| --- | --- | --- |
| Registration | 3 | Simple UI and database |
| Login | 2 | Authentication only |
| Heart Rate Monitoring | 8 | Sensor integration and validation |
| Fall Detection | 13 | Complex algorithm and testing |
| Emergency Alerts | 8 | Notification integration with multiple channels |
| Dashboard | 8 | Multiple real-time data components |
| Medical Records | 5 | CRUD operations |
| Reports | 5 | Charts and analytics |

Why Fibonacci?

- Handles uncertainty

- Widely used in Agile Scrum

- Helps estimate complexity rather than time

CHAPTER 7: Sprint Planning Summary

Sprint Goal

Deliver a working prototype capable of monitoring elderly health and automatically notifying caregivers during emergencies.

Sprint Deliverables

- User Authentication

- Patient Registration

- Real-Time Heart Rate Monitoring

- Fall Detection

- Emergency Alert Notifications

- Caregiver Dashboard

Definition of Done

- All acceptance criteria satisfied

- Unit testing completed

- Sprint review approved

- No critical bugs

- Product Owner acceptance received

CHAPTER 8: Agile Workflow Diagram

Conclusion

The Elderly Care Monitoring System with Emergency Alerts follows Agile software engineering practices to deliver a reliable healthcare solution through iterative development. By defining a clear project vision, identifying all stakeholders, creating structured epics and user stories, specifying measurable acceptance criteria, prioritizing the product backlog, estimating effort using Fibonacci story points, and planning a focused sprint, the project aligns closely with Scrum principles. This approach ensures that high-priority features such as real-time health monitoring, fall detection, and emergency alerts are delivered early, providing maximum value to elderly users, caregivers, and healthcare providers.